# **CSC154 Software Development**

# **Project Weekly Progress Status Report**

**Project Name:** OmniStock Inventory Tracker  
**Team Number:** 7  
**Project Manager:** Brandon Tatum **Team Members:** Brandon Tatum, Esteban Spadea, Bethany Hill, Serina Rodriguez, Dillon Hollis

**Date Duration for this week:** March 10, 2025 - March 16, 2025

**Tasks scheduled for this week:**

* Completion of the Project Requirements Specification (Version 1)
* Participate in weekly sync-up
* Review Mentor Feedback
* Completing the weekly project status report.

**Tasks completed this week:**

* Refine User Requirements
* Integrate & Format Full SRS Document
* Polish Functional Requirements
* Review & Revise Business Requirements
* Validate Non-Functional & Implementation Requirements
* Final Review of Use Cases & User Stories
* Submit Final SRS Document
* Sprint 2 Week 2 Progress Report

**Open issues this week:**

* Mentor feedback was not received, which limited opportunities for review and improvement
* Unclear whether tasks that were assigned to certain group members were completed but not updated, or simply not worked on

**Changes made to the project plan and reasons for changes:**

* ***Change*:** No official changes, but additional review may be necessary
* *R****eason*:** Some team members did not submit or update their work, which may require reassignment or last-minute refinements.

**Tasks completed by each team member:**

* ***Brandon Tatum:*** Integrate & Format Full SRS Documentation, Review and Revise Business Requirements, Submit Final SRS Document, Submitted Weekly Progress Report
* ***Bethany Hill*:** Reviewed and completed the required task on functional and non-functional requirements.
* ***Dillon Hollis:*** Unsure if completed tasks as no update was provided.
* ***Esteban Spadea:*** Unsure if completed tasks as no update was provided.
* ***Serina Rodriguez:***Reviewed and completed required tasks on user requirements.

**Tasks scheduled for next week:**

* Enjoy Spring Break