# **CSC154 Software Development**

# **Project Weekly Progress Status Report**

**Project Name:** OmniStock Inventory Tracker  
**Team Number:** 7  
**Project Manager:** Brandon Tatum **Team Members:** Brandon Tatum, Esteban Spadea, Bethany Hill, Serina Rodriguez, Dillon Hollis

**Date Duration for this week:** March 3, 2025 - March 9, 2025

**Tasks scheduled for this week:**

* Compile draft of Software Requirements Specification (SRS) document.
* Collecting and integrating team members’ assigned sections.
* Format the document to match the professor’s requirements.
* Completing the weekly project status report.
* Submit SRS v1.0 draft to mentor.
* Weekly Wednesday Sync Up Teams Meeting

**Tasks completed this week:**

* Integrated Bethany’s User Requirements into the SRS.
* Integrated Dillon’s Functional Requirements into the SRS.
* Integrated Esteban’s Business Requirements into the SRS.
* Drafted Non-Functional and Implementation Requirements.
* Restructured the SRS document to match the professor’s provided template.
* Updated formatting for better readability (removed tables, added MOSCOW labels).
* Created a simple logo for the project.
* Modernized the cover page layout to align with the rest of the document.

**Open issues this week:**

* Final proofread needed before submission to ensure consistency across sections.

**Changes made to the project plan and reasons for changes:**

* ***Change*:** Reformatted the SRS document structure to better match the professor’s expectations.
* *R****eason*:** The original format did not align with the given template, and grading concerns required standardization.
* ***Change:*** Replaced outdated tables with a clean, structured list format for readability.
* ***Reason:*** Ensured consistency across the document while improving clarity.

**Tasks completed by each team member:**

* ***Brandon Tatum:*** Integrated sections, wrote Non-Functional & Implementation Requirements,structured the document, modernized formatting, and finalized the cover page.
* ***Bethany Hill*:** Provided User Requirements.
* ***Dillon Hollis:*** Provided Functional Requirements and additional system details.
* ***Esteban Spadea:*** Provided Business Requirements.
* ***Serina Rodriguez:*** *Provided Use Cases and User Stories for SRS*

**Tasks scheduled for next week:**

* Ensure all Use Cases & User Stories are finalized.
* Conduct a final document review before submission.
* Prepare for upcoming Sprint tasks.
* Refine User Requirements.
* Submit Final SRS Document.
* Review feedback from mentor over SRS v1.0 draft.